# Test Plan: CURA Healthcare Demo

Application Under Test: https://katalon-demo-cura.herokuapp.com/

Generated on: 2025-12-06

Prepared by: QA Team (Manual Testing Lead)

# 1. Document Control

## 1.1 Version History

Version 1.0 — Initial test plan — QA Team — 2025-12-06

## 1.2 Authors & Reviewers

Author: Kishore (QA Lead)
Reviewers: BA, Dev Lead, PM

## 1.3 Approval Signatures

QA Lead: ____________    Date: ____________
PM: ____________    Date: ____________

## 1.4 Distribution List

QA Team, Development Team, Product Owner, Project Manager

# 2. Introduction

## 2.1 Purpose of the Test Plan

Provide a structured QA approach to validate functional and UI behavior, accessibility basics, and regression readiness for the CURA Healthcare demo application.

## 2.2 Scope of Testing

In-scope: End-to-end booking flow (Login → Make Appointment → Confirmation → History), Logout and session behaviors, UI validations, exploratory testing, compatibility and basic accessibility checks.

## 2.3 Features to be Tested

• Home page navigation
• Login page (auth flow)
• Appointment booking form and validations
• Appointment confirmation
• Appointment history
• Logout and session expiration
• UI responsiveness and cross-browser checks
• Exploratory and negative testing

## 2.4 Features Not to Be Tested

• User registration, password reset
• Email/SMS notifications
• Payment flows
• Admin/back-end operations
• API-level exhaustive testing (unless endpoints discovered)

## 2.5 References

Requirements documents provided by BA and combined spec. See attached requirements: CURA Health Req and CURA_Full_Requirements. fileciteturn0file0 fileciteturn0file1

# 3. Test Objectives

1. Validate functional correctness of booking and history flows
2. Validate UI/UX and validations across major browsers and viewports
3. Identify accessibility issues using basic manual rules
4. Ensure stability for release with measurable quality metrics

# 4. Test Scope

## 4.1 In-Scope

• Login, Make Appointment, Confirmation, History, Logout
• Form validations, error messages, session handling
• UI layout across desktop/tablet/mobile
• Basic accessibility checks (labels, focus order, contrast, keyboard navigation)
• Exploratory testing to uncover edge-cases

## 4.2 Out-of-Scope

• Backend data migration, admin portals, integrations, performance beyond smoke tests

# 5. Test Approach / Strategy

## 5.1 Testing Levels

• System / End-to-End testing
• Integration testing (UI → backend behavior validation)
• Regression testing
• UAT support

## 5.2 Testing Types

• Functional UI Testing
• UI Validations & Visual checks
• Exploratory Testing
• Compatibility (browser/device)
• Accessibility checks (basic manual rules)
• Smoke & Sanity testing
• Negative & boundary validations

## 5.3 Manual Testing Approach

Design step-by-step test cases for positive and negative scenarios. Execute across environments and capture defects with detailed steps, screenshots and severity. Perform exploratory sessions focusing on timeouts, concurrent submissions, and form edge cases.

# 6. Test Environment

## 6.1 Environment Details

QA (Demo): https://katalon-demo-cura.herokuapp.com/ (Heroku demo). Stage/UAT: If available, provide equivalent URLs.

## 6.2 URLs & Access Requirements

Primary URL: https://katalon-demo-cura.herokuapp.com/
Demo credentials: Username: John Doe  Password: ThisIsNotAPassword (from requirements). fileciteturn0file0

## 6.3 Hardware/Software Requirements

Modern desktop or laptop, mobile devices for responsive checks, stable internet.

## 6.4 Browser & Device Matrix

Chrome (latest stable), Firefox (latest), Edge (latest), Safari (latest - optional). Mobile: iOS Safari, Android Chrome. Responsive breakpoints: 320/375/768/1024/1440.

## 6.5 Test Data Setup Process

Use demo account(s). Prepare dynamic date values (today + N days) for booking. Document any environment resets.

## 6.6 Environment Constraints/Risks

Heroku free-tier may sleep (cold starts). Shared demo DB may reset. Single demo credentials limit multi-user tests. See Risks section.

# 7. Test Deliverables

• Test Plan (this document)
• Test Scenarios & Test Cases (Excel/TestRail)
• Test Data Sheet
• Daily/Weekly Execution Reports
• Defect Reports
• Regression Suite
• Test Summary Report and Sign-off

# 8. Roles & Responsibilities

QA Lead: Plan, risk management, reporting
Testers: Design & execute cases, log defects
BA: Requirement clarifications
Dev: Fix defects, provide builds
Env/DevOps: Deploy and manage environments

# 9. Test Schedule & Milestones

Define timeline based on project schedule. Typical milestones:
• Test planning completion
• Test case design completion
• Environment readiness
• Test execution cycles (functional, regression)
• UAT support
• Final sign-off

# 10. Entry & Exit Criteria

## 10.1 Entry Criteria

• Requirements approved
• Test environment accessible
• Test data prepared
• Test cases drafted and reviewed
• Demo credentials validated

## 10.2 Exit Criteria

• All P0 defects fixed and retested
• ≥95% test case execution for in-scope items
• No open critical defects
• Test summary delivered and signed off

# 11. Risk & Mitigation Plan

Key risks include environment instability, demo data resets, single demo account, and accessibility or security findings late in cycle. Mitigations: daily smoke checks, document data state, exploratory testing, early security scans, and stakeholder escalation.

# 12. Test Metrics & Reporting

Metrics: Test execution %, pass/fail, defect density, severity distribution, cycle time.
Reporting: Daily status (during execution), Weekly QA dashboard, Final test summary.

# 13. Defect Management

Log defects in Jira with steps, severity, screenshots. Workflow: New → Assigned → Fixed → Retest → Closed. Reopen criteria documented per process.

# 14. Communication Plan

Daily standups, weekly QA/PM syncs. Channels: MS Teams / Slack / Email. Use templates for status and defect reporting.

# 15. Assumptions & Dependencies

Assumptions: Heroku demo available, single demo credentials, session timeout ~30 min. Dependencies: Dev/Env team, internet, browsers.

# 16. Accessibility Checks (Basic Manual Rules)

• All form fields have labels
• Keyboard navigable (tab order)
• Color contrast meets AA for key texts/buttons
• Focus visible on interactive elements
• Images have alt text (where applicable)
• ARIA roles used for dynamic content where needed
Perform axe/WAVE scans and manual keyboard/screen-reader spot checks.

# 17. Test Scenarios (High-level)

1. Login positive and negative
2. Book appointment - positive
3. Book appointment - missing fields
4. Book appointment - past date
5. Booking confirmation content
6. Appointment appears in history
7. Cancel (if available) and verify status
8. Session expiry behavior
9. Cross-browser visual checks
10. Accessibility checks
11. Exploratory: double-submit, network loss, back-button behavior

# 18. Sample Test Case (template)

Test Case ID: TC-APPT-001
Title: Book appointment - positive
Preconditions: User logged in (John Doe)
Steps:
1. Navigate to /appointment.php
2. Select Facility: Tokyo
3. Check 'Apply for hospital readmission' as needed
4. Select Healthcare Program: Medicare
5. Pick Visit Date: (today + 15 days)
6. Enter Comment
7. Click 'Book Appointment'
Expected Result: Confirmation page shows submitted values and appointment appears in History.

# 19. Risk Analysis for UI Issues

Risks:
• Misaligned or overlapping form fields (medium impact)
• Missing labels or inaccessible controls (high impact)
• Incorrect validation messages (high impact)
• Broken responsive layout on mobile (medium-high)
• Text contrast too low (high impact)
Mitigations: Visual checks across devices, early accessibility scans, include UI criteria in exit criteria.

# 20. Environments (QA / Stage / UAT)

QA (Demo): https://katalon-demo-cura.herokuapp.com/
Stage: [Provide staging URL]
UAT: [Provide UAT URL]
Notes: Ensure test data and access are available for each environment.

# 21. Approval

QA Lead: ____________   Date: ____________
Product Owner: ____________   Date: ____________
Project Manager: ____________   Date: ____________