# QA Test Report – Sprint 1

Project: CURA Healthcare Web Application

Release Cycle: Sprint 1

Date: 2025-12-06

Prepared by: Testing Manager

# 1. Executive Summary

This report summarizes the QA activities and outcomes for Sprint 1 of the CURA Healthcare web application.

The primary focus of Sprint 1 included validating user login, appointment booking, appointment confirmation, navigation, and UI accessibility checks.

Overall application quality is trending positively with stable functionality across major flows. Defects detected were within acceptable thresholds and were resolved prior to sprint closure.

Test execution achieved 100% run completion and 88% pass rate, indicating healthy product readiness for upcoming Sprint 2 development.

# 2. Scope & Out of Scope

In Scope:

• Login functionality

• Make Appointment workflow

• Appointment Confirmation

• Appointment History

• Logout and session management

• UI validations and accessibility checks (basic WCAG indicators)

• Cross-browser sanity checks (Chrome, Firefox, Edge)

Out of Scope:

• Performance/Load testing

• API contract validation

• Email/SMS notifications

• Admin portal workflows

• Database-level testing

# 3. Test Approach

The testing strategy for Sprint 1 followed a structured process aligned with Agile methodology:

• Designed functional and UI test cases based on Sprint 1 user stories and acceptance criteria.

• Performed positive, negative, exploratory, and cross-browser tests.

• Logged defects with detailed steps, screenshots, and severity classification.

• Executed retests and regression cycles after each development fix.

• Maintained traceability between requirements and test cases.

# 4. Test Environment

Environment Details:

• QA URL: https://katalon-demo-cura.herokuapp.com/

• Browsers: Chrome 123, Firefox 120, Edge 118

• Devices: Windows 10/11, macOS Monterey, Mobile Emulation (375px/768px)

• Test Data: Valid test account (John Doe), predefined appointment scenarios

• Tools Used: Manual test execution, Browser DevTools, Excel, JIRA

# 5. Test Artifacts

Delivered Artifacts:

• Test Scenarios: 20+ high-level scenarios

• Test Cases: 50 detailed manual test cases

• Test Data Sheet: Valid and invalid datasets for login and booking workflows

• Bug Reports: 14 QA defects logged with detailed reporting structure

• Sprint Traceability Matrix (RTM): Requirements mapped to test cases and defects

# 6. Test Execution Summary

Execution Status:

Total Test Cases Designed: 50

Total Test Cases Executed: 50

Pass: 44

Fail: 6

Blocked/Not Run: 0

Pass Rate = (44 / 50) × 100 = 88%

# 7. Defect Summary

Defect Metrics:

• Total Defects Logged: 14

• Critical: 2

• High: 4

• Medium: 6

• Low: 2

• Defects Fixed in Sprint 1: 12

• Open Defects carried to Sprint 2: 2 (Medium priority)

Defect Trends:

• Majority defects were UI validation and booking workflow related.

• A few defects were found in cross-browser compatibility (mobile viewport issues).

• No major functional blockers were identified late in the sprint.

# 8. Risks & Mitigations

Identified Risks:

• Risk 1: UI inconsistencies across browsers may impact user experience.

• Risk 2: Accessibility criteria partially met; requires deeper validation.

• Risk 3: Duplicate booking issue under rapid click scenarios.

Mitigations:

• Enforce UI acceptance checklist and cross-browser matrix for upcoming test cycles.

• Schedule dedicated accessibility-focused testing in Sprint 2.

• Recommend debouncing or disabling buttons to prevent double submissions.

# 9. Recommendations

• Implement automation for smoke and regression tests to accelerate cycle timelines.

• Strengthen exploratory testing around edge cases, especially in appointment workflow.

• Formalize UI design consistency checklist to reduce cosmetic defects.

• Introduce performance baseline checks to monitor response times.

• Improve early requirement walkthroughs to minimize ambiguity-driven defects.