API Test Plan

Fake Store API – Manual Testing

# 1. Project Overview

Manual testing of Fake Store REST APIs (https://fakestoreapi.com), covering the Products resource end to end.

# 2. Objective

Validate API functionality, response codes, payload correctness, and negative scenarios across the core CRUD operations on Products.

# 3. Scope

- GET Products

- GET Single Product

- POST Product

- PUT Product

- DELETE Product

# 4. Out of Scope

- Performance testing

- Security testing

- Automation (tracked separately in the API-Automation-RestAssured repo)

# 5. Entry Criteria

- API is available and reachable

- Endpoints are documented

# 6. Exit Criteria

- 100% of planned test cases executed

- No Critical defects open

# 7. Deliverables

- Test Cases (Excel)

- Defect Report (Excel)

- Execution Evidence (screenshots)

- Postman Collection

# 8. Risks

- Public API instability (shared demo environment, data may reset)

# 9. Tools

- Postman — request execution

- Excel — test case design and defect tracking

- GitHub — version control and delivery

# 10. Test Summary

| Metric | Value |
| --- | --- |
| Endpoints Tested | 5 |
| Test Cases Designed | 15 |
| Executed | 15 |
| Passed | 14 |
| Failed | 1 |
| Blocked | 0 |
| Sample Defects Logged | 2 |